Celery Scaling

Implementation Plan

| Item | Detail |
| --- | --- |
| Document Status | Ready for Implementation |
| Immediate Priority | Phase 1 — Must ship this week |
| Core Problem | concurrency=1 blocks all users behind 1 task |
| Core Fix | prefork + concurrency=4 + DB pool resize |
| Expected Outcome | 4 concurrent users per pod immediately |
| Total Phases | 6 phases over 4-6 weeks |

# Problem Statement

Your Celery worker is configured with --concurrency=1 --pool=solo. This means exactly one task runs at a time across the entire system. When User 1 starts an agent task, Users 2-5 queue behind it and wait — regardless of how many pods or Redis instances you have.

| Symptom | Root Cause | Fix |
| --- | --- | --- |
| Users block each other | concurrency=1, pool=solo | prefork + concurrency=4 |
| DB connections will explode after fix | Pool sized 10+10 per process, 5 processes = 100+ | Reduce pool_size=4, max_overflow=6 |
| Stale DB connections after fork | Engine created before fork, inherited by children | worker_process_init disposes engine |
| LiteLLM unsafe in forked children | Configured once at import, pre-fork | Re-run configure_litellm_for_celery() in worker_process_init |

| Phase 1: Celery Concurrency Fix | THIS WEEK — 1–2 hours |
| --- | --- |

## 1.1  Reduce DB Pool Size — database.py

Do this FIRST before switching to prefork. At concurrency=4 you have 5 processes (1 parent + 4 children). The current pool of 10+10 per process × 5 = 100+ connections which hits Postgres default max_connections=100 immediately.

Sync engine (lines 13–21):

# Before

pool_size=10, max_overflow=10

# After

pool_size=int(os.getenv('DB_POOL_SIZE', '4')),

max_overflow=int(os.getenv('DB_MAX_OVERFLOW', '6')),

Async engine (lines 36–44) — same change:

pool_size=int(os.getenv('DB_POOL_SIZE', '4')),

max_overflow=int(os.getenv('DB_MAX_OVERFLOW', '6')),

| Scenario | Processes | Max Connections | Status |
| --- | --- | --- | --- |
| Current (concurrency=1) | 2 | ~80 | OK |
| After prefork (concurrency=4, 1 pod) | 5 | ~240 old / 50 new | Fix required |
| 2 pods (concurrency=4 each) | 10 | ~100 new | OK |
| 3 pods (concurrency=4 each) | 15 | ~150 new | Raise max_connections |

## 1.2  Add worker_process_init — celery_app.py

Add this handler after log_worker_memory_config (around line 416). It runs in each forked child after fork, giving each child its own clean DB pool and LiteLLM config.

from celery.signals import worker_process_init

from app.core.database import engine, async_engine

@worker_process_init.connect

def reset_db_pool_and_litellm(**kwargs):

try:

engine.dispose()

async_engine.sync_engine.dispose()

logger.debug('Disposed DB pools in worker child')

except Exception as e:

logger.warning(f'Failed to dispose engines: {e}')

try:

configure_litellm_for_celery()

logger.debug('Re-ran LiteLLM config in worker child')

except Exception as e:

logger.warning(f'Failed to configure LiteLLM: {e}')

## 1.3  Switch to Prefork — start.sh + scripts/start.sh

Apply this change to both files after completing 1.1 and 1.2.

# Before (line 91 in start.sh, line 87 in scripts/start.sh)

celery ... --concurrency=1 --pool=solo &

# After

celery -A app.celery.celery_app worker --loglevel=debug \

-Q "${CELERY_QUEUE_NAME}_process_repository,${CELERY_QUEUE_NAME}_agent_tasks" \

-E --concurrency=4 --pool=prefork &

## 1.4  Pre-Deploy Checklist

- ☐ Reduce pool_size=4, max_overflow=6 in database.py (both sync and async engines)

- ☐ Add worker_process_init signal to celery_app.py (engine.dispose + LiteLLM)

- ☐ Verify worker_process_init is imported in celery signals import line

- ☐ Change --concurrency=1 --pool=solo to --concurrency=4 --pool=prefork in start.sh

- ☐ Change same in scripts/start.sh

- ☐ Run: ruff check on modified files

- ☐ Test: agent chat (streaming + non-streaming)

- ☐ Test: repo parsing

- ☐ Test: regenerate

- ☐ Monitor: SELECT count(*) FROM pg_stat_activity; — should stay under 100

- ☐ Monitor: Celery worker logs — no asyncpg, LiteLLM, or connection errors

## 1.5  Rollback Plan

If issues occur after deploy:

- Revert start.sh lines to --concurrency=1 --pool=solo

- Optionally revert pool_size to 10+10 only if not hitting connection limits

- Keep worker_process_init — it is safe and improves fork hygiene regardless

| Phase 2: Sync/Async in API Path | NEXT 2 WEEKS — 1–2 weeks |
| --- | --- |

FastAPI runs an async event loop. Sync blocking calls on that loop (requests.post, sync Redis, sync DB) stall ALL requests on that pod — not just the one making the call. These need to be offloaded to threads.

| File | Issue | Fix |
| --- | --- | --- |
| auth_service.py ~L20 | requests.post() in login() — no timeout | Add timeout=30; wrap in asyncio.to_thread |
| auth_router.py ~L59 | requests.post(SLACK_WEBHOOK_URL) — no timeout | Add timeout=30; offload to thread |
| github_service.py ~L83 | requests.get() in get_installation_for_repo() | Add timeout=30; offload to thread |
| github_service.py L1126,1171 | Sync redis.get/setex in async get_project_structure_cached() | asyncio.to_thread or async Redis client |
| tunnel_router.py L50,72 | is_workspace_online() sync Redis | Offload to thread |
| tunnel_service.py L182,211,321 | Sync Redis in tunnel ops | asyncio.to_thread |
| linear_client.py | requests.post — no timeout | Add timeout=30 |
| parse_webhook_helper.py | requests.post — no timeout | Add timeout=30 |

| Phase 3: DB Session Leaks + Unbounded Queries | WEEKS 2-3 — 2–3 weeks |
| --- | --- |

These session leaks are called inside every agent task. At concurrency=1 they are hidden. At concurrency=4 they compound — 4 tasks simultaneously leaking connections will exhaust your pool under real load. Fix these immediately after Phase 1 is stable.

Session Leaks (High Priority)

| File | Location | Issue | Fix |
| --- | --- | --- | --- |
| parsing_repomap.py | ~L56 | ParseHelper(next(get_db())) never closed | try/finally with db.close() |
| search_semantic_tool.py | L76 | db = next(get_db()) never closed | try/finally with db.close() |
| search_bash_tool.py | L87 | Same pattern | Same fix |
| change_detection_tool.py | L842 | ChangeDetectionTool(next(get_db())) | try/finally |
| code_changes_manager.py | L3971,4043,4135+ | Multiple db = next(get_db()) without close | Wrap each in try/finally |

Unbounded Queries (Medium Priority)

| File | Issue | Fix |
| --- | --- | --- |
| chat_history_service.py L33-37 | get_session_history() loads ALL messages | Add .limit(100) or sliding window |
| github_service.py L937-949 | Duplicate-repo query, no limit | Add .limit() or pagination |
| usage_service.py L18-31 | Date range query unbounded | Cap max range (e.g. 1 year) |

| Phase 4: Sync Redis in Async Paths | WEEKS 3-4 — 3–4 weeks |
| --- | --- |

| File | Issue | Priority | Fix |
| --- | --- | --- | --- |
| conversation_routing.py L171 | Sync redis.xread(block=5000) + time.sleep(0.5) in async generator | HIGH | Use async Redis or run in thread |
| github_service.py L1126,1171 | Sync redis.get/setex in async path | HIGH | asyncio.to_thread or async Redis |
| tunnel_service.py L459-466 | KEYS pattern + multiple GETs (slow + dangerous at scale) | MED | Replace KEYS with SCAN; add TTL |
| tunnel_service.py L211-212 | Tunnel record keys have no TTL | MED | Add TTL (e.g. 24h) |

| Phase 5: Queue Splitting | MID TERM — When load demands |
| --- | --- |

Currently parsing jobs (heavy, slow, CPU-intensive) and agent/chat tasks (latency-sensitive, user-facing) share the same queue. Under load, a flood of parsing jobs will starve agent tasks even with higher concurrency. Split them into separate worker deployments.

| Worker Type | Queue | Concurrency | Scaling Priority |
| --- | --- | --- | --- |
| Agent / Chat | ${prefix}_agent_tasks | 4–8 | Scale first — user-facing, latency sensitive |
| Parsing | ${prefix}_process_repository | 2–4 | Scale second — CPU/memory heavy |
| Events | external-event (or potpie-external-event) | 2 | Optional dedicated worker |

Deployment changes needed:

- Agent worker pod: -Q ${prefix}_agent_tasks --concurrency=4

- Parsing worker pod: -Q ${prefix}_process_repository --concurrency=2

- Rename external-event queue to potpie-external-event to avoid collision with workflows app

| Phase 6: Chat History, Streaming & Memory | LONG TERM — As needed |
| --- | --- |

| Area | File | Issue | Fix |
| --- | --- | --- | --- |
| Chat History | chat_history_service.py | Loads all messages into memory | Limit to last 50-100 messages (sliding window) |
| Streaming | conversation_routing.py | Sync Redis stream consumer blocks async generator | Async Redis client or thread-based consumer |
| Tarball Memory | parsing_helper.py | await resp.read() loads full repo tarball into RAM | Stream to temp file using aiofiles + chunked read |

# Full Timeline Summary

| Phase | Focus | Timeline | Key Files |
| --- | --- | --- | --- |
| 1 — CRITICAL | Prefork + pool fix | This week (1-2 hrs) | database.py, celery_app.py, start.sh |
| 2 | Sync I/O in API path | Week 1-2 | auth, github, tunnel services |
| 3 | DB session leaks + query limits | Week 2-3 | tools, repomap, history service |
| 4 | Sync Redis in async paths | Week 3-4 | conversation_routing, github, tunnel |
| 5 | Queue splitting | When load demands | K8s/Docker configs, start.sh |
| 6 | History, streaming, memory | As needed | chat_history, conversation_routing |

# DB Connection Scaling Formula

Use this formula as you scale pods to ensure you never exceed Postgres max_connections:

safe_pool_per_process = (max_connections - 10_reserve) / total_processes

# With max_connections=100:

1 pod  (5 processes):  90/5  = 18 → pool_size=4, max_overflow=6   ✅

2 pods (10 processes): 90/10 = 9  → pool_size=3, max_overflow=5   ✅

3 pods (15 processes): 90/15 = 6  → pool_size=2, max_overflow=4   ⚠️  raise max_connections

# When scaling to 3+ pods, add to compose.yaml postgres service:

command: ['postgres', '-c', 'max_connections=300']

Use env vars in .env to tune per environment without code changes:

DB_POOL_SIZE=4     # default, 1 pod

DB_MAX_OVERFLOW=6  # default, 1 pod

# Success Criteria

- ☐ Phase 1: 4 users can run agent tasks simultaneously without queueing

- ☐ Phase 1: pg_stat_activity count stays under 100 after deploy

- ☐ Phase 1: No asyncpg, LiteLLM, or DB connection errors in worker logs

- ☐ Phase 2: No sync blocking in FastAPI paths under concurrent load

- ☐ Phase 3: No DB connection exhaustion during agent tasks with tools

- ☐ Phase 4: Redis calls non-blocking in all async routes

- ☐ Phase 5: Parsing flood does not delay agent/chat response times

- ☐ Phase 6: Memory stable under long chat histories and large repo parsing